Final project - Proposal: Water Snap & Map

A Community Tool for Cleaner Water and Flood-Resilient Neighborhoods

by Meghan Carr

1. Project Overview

Problem: Water filtration and flood mitigation are supported by small, localized wetlands but are often unmapped and under-monitored.

Solution: A website application that allows "citizen scientists" to contribute map-ready data in less than a minute. This pilot proves that lightweight, community-driven observations can provide actionable GIS data for municipal and conservation planning.

2. Technical Architecture & Data Strategy

The Tech Stack (prioritizes data integrity and user privacy)

| Layer | Tool | Purpose |
| --- | --- | --- |
| Frontend | React | Handles photo uploads and location permissions |
| Backend/DB | Supabase (PostgreSQL) | Structured SQL storage for observation records and API management |
| AI Integration | OpenAI API | Generates assistive labeling suggestions and immediate "learning facts" |
| Storage/Media | Cloudinary | Image hosting, resizing, and server-side validation |

Advanced Data Handling

- Metadata Extraction: Automatically parses EXIF data from user photos to capture precise timestamps and GPS coordinates.

- Fallback Logic: Implements browser-based Geolocation API as secondary source if EXIF data stripped, ensuring no "orphan" data points.

- Assistive AI: Uses a "Human-in-the-Loop" model. AI suggests labels based on visual context, but the user makes the final selection to ensure data accountability.

3. Project Roadmap & Milestones

Timeline: 7-Week Sprint (Completion: February 26, 2026) with a disciplined 4-day work week, allowing for testing and refinement.

- Jan 15: Infrastructure Ready. Core React-to-Supabase connection established with a functioning SQL schema.

- Jan 29: AI Integration. Completion of the AI-assisted labeling logic and metadata extraction pipeline.

- Feb 12: MVP Validation. End-to-end testing; successful storage of multiple records with verified coordinates.

- Feb 26: Pilot Delivery. Data export to Felt (GIS) for overlay with public water and land-use datasets.

4. Sponsor & Partner Value

This project offers a solution that engages the public while gathering meaningful environmental data.

Impact Metrics

- Cleaner Water: Identifying unmapped filtration zones.

- Flood Awareness: Mapping where water sits during storm events to inform infrastructure.

- Public Education: Transforming a 45-second observation into a "learning moment" via AI facts.

Potential Regional Partners (Memphis Hub)

- Overton Park and Lick Creek, Wolf River Conservancy, and T.O. Fuller State Park: Site-specific data collection

- Ducks Unlimited: Research-grade data alignment

- Overton Park and Memphis Botanic Garden: Educational outreach and native plant expertise

5. Ethical & Responsible AI

- Privacy First: No Personally Identifiable Information (PII) is collected. Location data is anonymized before any public GIS sharing.

- Environmental Efficiency: By using pre-trained models & minimizing server-side processing, the app keeps a low digital carbon footprint.

- Algorithmic Transparency: All AI outputs are explicitly labeled as "suggestions," preventing users from mistaking AI uncertainty for fact.